**Planning Document**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Task** | **Responsible** | **Due Date** | **Hours** |
| 1 | **Website Planning and Scheduling**   * Creating site specification * Presenting the content goal * Analyzing audience * Creating site flowchart * Setting up a planning document * Setting up front-end and back-end requirements * Creating site flowchart | Mingqian Li | Week 6  7-Apr-12 | 6 |
| 2 | **Sketching and Creating Prototype**   * Providing content * Sketching the website layout * Prototyping and brainstorming   **Developing User Interface Design**   * Creating brand identity (color, style) * Creating brand logo * Creating navigation icons * Creating interactive content * Prepare photographs for display * Developing user interface design from prototype | Tyrza Adelia Winata | Week 7  14-Apr-14 | 15 |
| **Database Configuration**   * Making conventions for file names and URLs * Establishing database design | Minh Dũng Vũ |
| 3 | **Website Implementation**   * Website framework implementation * Configuration for latest product list * Configuration for the customer reviews feature * Configuration for the ‘add to cart’ feature | Xuekun Su | Week 8  21-Apr-14 |  |
| 4 | **Testing and Troubleshooting**   * Complete homepage configuration and integration * Publish the website * User testing | Minh Dũng Vũ | Week 9  28-Apr-14 |  |
| 5 | **Finishing**   * Examine user’s feedback * Fixing website errors * Do overall project evaluation | Mingqian Li,  Minh Dũng Vũ,  Tyrza Adelia Winata,  Xuekun Su | Week 10  5-May-14 |  |